PROJECT ATLAS

COMPREHENSIVE ROADMAP & ACTION PLAN

From Scattered Modules to Unified, Real-Time Trading Platform

M&C  |  Confidential  |  v1.0

March 25, 2026

# Executive Summary

Project Atlas has grown from a concept into a 441-module quantitative research and trading platform over the past two months. The Phase 1 pipeline (data, analytics, simulation, risk) is production-ready, ARIA is functional with multi-provider LLM support, and 20+ phases of functionality exist in various states of completion.

However, three critical gaps are preventing Atlas from reaching its full potential:

- Disconnected modules: Many modules exist as standalone implementations that don't communicate with each other through a unified data bus or event system.

- Untapped API ecosystem: Atlas currently relies almost exclusively on yfinance for market data, with Ollama for LLM. Dozens of free and freemium APIs (FRED, Alpha Vantage, SEC EDGAR, Finnhub, NewsAPI) remain unwired.

- Root-level clutter: Orphan scripts, temp files, debug logs, and an empty Makefile create friction. The project needs a clean, professional structure.

This roadmap provides a phased, actionable plan to transform Atlas from a collection of impressive but isolated modules into a fully integrated, real-time trading and research platform.

# Current State Audit

## What Works (Production-Ready)

| Component | Details | Status |
| --- | --- | --- |
| Phase 1 Pipeline | Data layer with Yahoo, caching, PIT support, analytics, Monte Carlo GBM, VaR/CVaR risk | PRODUCTION |
| ARIA Assistant | Multi-provider (Ollama/Groq/OpenRouter/Cerebras), tool registry, 26+ tools, memory layers | PRODUCTION |
| Artifact Framework | 6 typed schemas, event bus, registry, SQLite persistence | PRODUCTION |
| Signal Terminal | Twitter/Reddit/RSS/SEC collectors, classifier pipeline, whale detection | BETA |
| Viz Lab | 23 renderers (Canvas 2D + Three.js), including particle systems | PRODUCTION |
| Pixel Agents | VS Code extension, TypeScript/React, published to marketplace | COMPLETE |

## What Needs Work

| Component | Gap | Status |
| --- | --- | --- |
| RL/ML Agents | Framework scaffolding exists but no trained models, no data pipeline feeding them | SKELETON |
| C++ HFT Module | CMakeLists.txt present, zero implementation code | SKELETON |
| Auto-Trader | Logic present but no broker integration for real execution | PARTIAL |
| Options/Derivatives | Black-Scholes engine works but no real options data feed | PARTIAL |
| Web UI | Minimal Streamlit dashboard, needs full modern interface | SKELETON |
| API Integrations | Only yfinance for data; no FRED, Alpha Vantage, news APIs, etc. | MISSING |
| Inter-Module Bus | Modules don't share state; no unified event/message system | MISSING |
| Build System | Makefile empty, no CI/CD, root littered with orphan scripts | BROKEN |

# Free & Freemium API Catalog

One of the biggest unlocks for Atlas is realizing that many powerful APIs offer generous free tiers. Here is the complete catalog of APIs to integrate, organized by category.

## Market Data APIs

| API | Free Tier | Data Types | Key? | Priority |
| --- | --- | --- | --- | --- |
| Alpha Vantage | 25 calls/day (free key) | Stocks, forex, crypto, indicators, fundamentals | Yes (free) | HIGH |
| FRED (St. Louis Fed) | Unlimited (free key) | 10,000+ macro series: GDP, CPI, unemployment, rates | Yes (free) | HIGH |
| Polygon.io | 5 calls/min (free) | Stocks, options, crypto, forex, news | Yes (free) | HIGH |
| Finnhub | 60 calls/min (free) | Real-time quotes, news, fundamentals, crypto | Yes (free) | HIGH |
| Yahoo Finance | Unlimited (no key) | Stocks, ETFs, options, fundamentals | No | ACTIVE |
| CoinGecko | 10-30 calls/min | Crypto prices, market cap, volume, DeFi | Optional | MEDIUM |
| Twelve Data | 800 calls/day | Stocks, forex, crypto, technical indicators | Yes (free) | MEDIUM |

## News & Sentiment APIs

| API | Free Tier | Data Types | Key? | Priority |
| --- | --- | --- | --- | --- |
| NewsAPI | 100 calls/day | Global news headlines, search, sources | Yes (free) | HIGH |
| SEC EDGAR | 10 calls/sec | 10-K, 10-Q, 8-K filings, insider trades | No (User-Agent) | HIGH |
| Finnhub News | Included in free | Market news, press releases, IPOs | Yes (free) | HIGH |
| Reddit API | 100 calls/min (free) | Subreddit posts, comments, sentiment | Yes (free) | MEDIUM |
| GNews | 100 calls/day | News articles, search by keyword/topic | Yes (free) | MEDIUM |

## AI & Machine Learning APIs

| API | Free Tier | Capabilities | Key? | Priority |
| --- | --- | --- | --- | --- |
| HuggingFace | Rate-limited free | NLP models, sentiment analysis, embeddings, classification | Yes (free) | HIGH |
| Groq | Free tier available | Ultra-fast LLM inference (Llama, Mixtral) | Yes (free) | ACTIVE |
| OpenRouter | Some free models | Multi-model routing, 100+ models | Yes (free) | ACTIVE |
| Anthropic Claude | Pay per token | Advanced reasoning, analysis, code generation | Yes (paid) | OPTIONAL |
| Ollama (local) | Unlimited (local) | Run any open model locally, zero cost | No | ACTIVE |

## Economic & Alternative Data APIs

| API | Free Tier | Data Types | Key? | Priority |
| --- | --- | --- | --- | --- |
| FRED | Unlimited | GDP, CPI, interest rates, employment, money supply | Yes (free) | HIGH |
| World Bank | Unlimited | Global development indicators, country data | No | LOW |
| BLS (Bureau of Labor) | Unlimited | Employment, CPI, wages, productivity | Yes (free) | MEDIUM |
| Treasury.gov | Unlimited | Treasury rates, yield curves, auction data | No | MEDIUM |

# Execution Roadmap

The roadmap is organized into 6 phases, each building on the previous. Each phase has clear deliverables and can be validated independently.

## Phase 1: Clean & Organize (Foundation)

Timeline: Week 1  |  Risk: Low

Before building anything new, we clean the house. A cluttered root and empty build system signals an unfinished project.

### Deliverables

- Root cleanup: Move orphan scripts (find_orphans.py, move_orphans.py, calc_portfolio.py, etc.) into scripts/utils/. Remove temp files (nul, orphans.txt, tmp_* files). Archive debug logs.

- Makefile: Populate with targets: install, dev, test, lint, run-server, run-demo, run-aria, clean, docs.

- .env template: Expand .env.example with all new API keys (FRED, Alpha Vantage, Finnhub, Polygon, NewsAPI, HuggingFace, Reddit) with clear documentation.

- pyproject.toml: Add missing dependencies (fredapi, alpha_vantage, finnhub-python, newsapi-python, feedparser, huggingface-hub). Create [api] optional dependency group.

## Phase 2: API Integration Layer (Data Explosion)

Timeline: Weeks 2-3  |  Risk: Medium

This is the single biggest unlock. Every API integration multiplies what every other module can do. We build a unified provider abstraction so modules request data by type, not by source.

### Architecture: Unified Data Provider

Create a DataProviderRegistry that routes requests to the best available source with automatic fallback:

- get_price(ticker, start, end) tries: Polygon (real-time) -> Finnhub -> Alpha Vantage -> Yahoo (fallback)

- get_macro(series_id) tries: FRED -> BLS -> Treasury.gov

- get_news(topic, ticker) tries: Finnhub -> NewsAPI -> RSS feeds

- get_filings(ticker) tries: SEC EDGAR (primary, no fallback needed)

- get_sentiment(text) tries: HuggingFace -> Ollama local model

### Deliverables

- Unified DataProviderRegistry in python/src/atlas/data_layer/registry.py

- Individual provider adapters: fred_provider.py, alphavantage_provider.py, polygon_provider.py, finnhub_provider.py, newsapi_provider.py, sec_edgar_provider.py, huggingface_provider.py

- API key management via .env with graceful degradation (no key = skip provider)

- Rate limiter per provider to respect free tier limits

- Caching layer (SQLite) to minimize API calls

## Phase 3: Inter-Module Communication Bus

Timeline: Week 3-4  |  Risk: Medium

The existing EventBus and ArtifactRegistry provide a foundation, but modules still operate in silos. We extend this into a full service mesh where any module can publish data and any other module can subscribe.

### Architecture

- AtlasServiceBus: Extends EventBus with typed channels (MARKET_DATA, SIGNALS, RISK, NEWS, MACRO, ORDERS) and guaranteed delivery.

- Module Protocol: Every module implements on_data(channel, payload) and can publish(channel, payload). Standard interface for all 441 modules.

- State Store: Shared, observable state dictionary. When data_layer fetches new prices, analytics_layer automatically recalculates, simulation_layer re-runs, risk_layer updates.

- WebSocket Bridge: The service bus connects to the FastAPI WebSocket so the UI gets real-time updates without polling.

## Phase 4: Complete Half-Built Modules

Timeline: Weeks 4-6  |  Risk: Medium-High

With the data layer and communication bus in place, we can now finish the modules that have been waiting for real data.

| Module | Work Needed | Depends On | Priority |
| --- | --- | --- | --- |
| ML Agents | Wire training pipeline to real data, implement feature engineering from live feeds, add model persistence | Phase 2 APIs | HIGH |
| RL Agent | Connect DQN environment to real market data, implement proper reward shaping, add paper trading mode | Phase 2 + ML | HIGH |
| Auto-Trader | Wire to Alpaca paper trading API (free), implement order management, connect to signal compositor | Phase 3 Bus | HIGH |
| Options Engine | Connect to Polygon or Yahoo options data, replace synthetic IV with real IV, add real-time chain | Phase 2 APIs | MEDIUM |
| Backtesting | Add multi-asset support, realistic fills, proper walk-forward with live data split | Phase 2 APIs | MEDIUM |
| Signal Terminal | Wire collectors to live feeds, add more sources, improve classifier with HuggingFace | Phase 2 + 3 | MEDIUM |
| NLP Module | Integrate HuggingFace models for financial NER, connect to news pipeline | Phase 2 APIs | MEDIUM |

## Phase 5: Real-Time Pipeline

Timeline: Weeks 6-8  |  Risk: High

The ultimate goal: Atlas processes real-time market data, runs signals through all engines, presents decisions to the user, and can execute trades with human approval.

### The Real-Time Flow

- Data Ingestion: WebSocket connections to Finnhub/Polygon stream real-time quotes into the service bus.

- Feature Extraction: Analytics layer auto-recalculates on new ticks (volatility, indicators, chaos features).

- Signal Generation: All strategy engines (rule-based + ML + RL) generate signals on updated features.

- Signal Composition: Kelly criterion + volatility scaling produce weighted consensus.

- Risk Check: Guardrails verify position limits, daily P&L, drawdown constraints.

- Decision Center: UI presents trade proposals for human approval (ADVISORY mode).

- Execution: Approved trades route to Alpaca paper trading via the auto-trader.

- Post-Trade: Attribution, slippage analysis, and memory update close the loop.

## Phase 6: Polish & Scale

Timeline: Weeks 8-12  |  Risk: Medium

- Modern Web UI: Replace Streamlit with a React/Next.js dashboard that leverages the WebSocket service bus for real-time updates.

- C++ Performance Core: Implement the order book engine and signal processing in C++ with pybind11 bridge for latency-critical paths.

- Testing & CI: Expand test suite from 24 to 100+ tests, add GitHub Actions CI pipeline, automated linting.

- Documentation: Auto-generate API docs from FastAPI, update all 22 doc files, create user guide.

- Deployment: Docker containerization, cloud deployment options, multi-device sync.

# Immediate Actions (Starting Now)

These are the concrete first steps I will begin executing in this session and the next:

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 1 | Clean root directory: move orphans, delete temp files, archive logs | Professional codebase | 30 minutes |
| 2 | Populate Makefile with standard targets | One-command operations | 15 minutes |
| 3 | Expand .env.example with all API key slots | Clear onboarding for APIs | 10 minutes |
| 4 | Build FRED provider (unlimited free, macro data) | 10,000+ new data series | 1 hour |
| 5 | Build Alpha Vantage provider (stocks + fundamentals) | Redundant data source | 1 hour |
| 6 | Build Finnhub provider (real-time + news) | Real-time data + news feed | 1 hour |
| 7 | Build SEC EDGAR provider (filings) | Fundamental analysis data | 1 hour |
| 8 | Create DataProviderRegistry with fallback chain | Unified data access | 2 hours |
| 9 | Wire providers to existing data_layer.py | All modules get new data | 1 hour |
| 10 | Update pyproject.toml with new dependencies | Clean install process | 10 minutes |

## Success Metrics

- Phase 1 complete: Zero orphan files in root, Makefile with 8+ targets, clean .env template

- Phase 2 complete: 5+ API providers integrated, DataProviderRegistry operational, all existing modules can request data from multiple sources

- Phase 3 complete: AtlasServiceBus handles 6+ typed channels, modules auto-react to data changes

- Phase 4 complete: ML/RL agents train on real data, auto-trader executes paper trades

- Phase 5 complete: End-to-end real-time pipeline: live data in, signals out, trades executed on paper

- Phase 6 complete: Modern UI, 100+ tests, CI/CD, Docker deployment, documentation complete

## Philosophy Going Forward

Atlas is a living system (sistema vivo). Every change follows the Atlas Vision workflow: think improvement, implement small, connect to Atlas, verify in UI/API, iterate. We don't build in isolation anymore. Every new module must plug into the service bus, consume data from the provider registry, and be testable independently. The era of standalone scripts is over.